# Daily Standup Meeting

| Project Name: Fancy dress hire system | Group Name: Code Craft |
| --- | --- |
| Sprint Number:22 | Date and Time:25/03/2026 5:00pm |

List of attendance:

- Name: Akshita Semwal							Attended? YES

- Name: Abdulla Afzal							Attended? YES

- Name: Kelly Livoi							Attended? YES

- Name: Ibrahim Wahid							Attended? YES

- Name: Sherine Najmi							Attended? YES

Project Progress:

Team Member (1): Name: Akshita Semwal

- What did you accomplish yesterday?

Answer: edit the designing for the likes and the order pages and will improve them .

- What will you do today?

Answer: will design FormEditCostumes for editing costumes details.

- What obstacles are impeding your progress?

Answer: thinking of a reliable design .

Team Member (2): Name: Abdulla Afzal

- What did you accomplish yesterday?

Answer: updated the report.

- What will you do today?

Answer: implemented filter help for filtering costume results.

- What obstacles are impeding your progress?

Answer: no major blockers.

Team Member (3): Name: Ibrahim Wahid

- What did you accomplish yesterday?

Answer: worked on the UC_costumeCard.cs and improved some parts of it.

- What will you do today?

Answer: manage image storage using local project programming WinForms.

- What obstacles are impeding your progress?

Answer: no obstacles.

Team Member (4): Name: Sherine Najmi

- What did you accomplish yesterday?

Answer: did some of the filter tests .

- What will you do today?

Answer: implement navigation between different forms and user controls.

- What obstacles are impeding your progress?

Answer: no obstacles.

Team Member (5): Name: Kelly Livoi

- What did you accomplish yesterday?

Answer: helped Sherine with some testings.

- What will you do today?

Answer: will add basic validation for user input fields.

- What obstacles are impeding your progress?

Answer: time management.

“Alone we can do so little; together we can do so much.” – Helen Keller