# Daily Standup Meeting

| Project Name: Fancy dress hire system | Group Name: Code Craft |
| --- | --- |
| Sprint Number: 3 | Date and Time: 18/2/2026 13:30 pm |

List of attendance:

- Name: Akshita Semwal						Attended? (YES)

- Name: Kelly Livoi						Attended? (YES)

- Name: Abdulla Afzal					              Attended? (YES)

- Name: Sherine Najmi						Attended? (YES)

- Name: Ibrahim Wahid						Attended? (YES)

Project Progress:

Team Member (1): Name: Akshita Semwal

- What did you accomplish yesterday?

Answer: figured out the progress of the report

- What will you do today?

Answer: allotting the tasks to the team members according to their suitability

- What obstacles are impeding your progress?

Answer: allotting works equally

Team Member (2): Name: Kelly Livoi

- What did you accomplish yesterday?

Answer: edited some bits of frontend of the sign up page

- What will you do today?

Answer: do the backend for signup page

- What obstacles are impeding your progress?

Answer: different availabilities of team members

Team Member (3): Name: Abdulla Afzal

- What did you accomplish yesterday?

Answer: started the progress of the report

- What will you do today?

Answer: will continue working on the report

- What obstacles are impeding your progress?

Answer: managing the designs and the report at the same time

Team Member (4): Name: Sherine Najmi

- What did you accomplish yesterday?

Answer: started with the design for some part of the pages in figma

- What will you do today?

Answer: continue with the front end designing

- What obstacles are impeding your progress?

Answer: communication within the team members

Team Member (5): Name: Ibrahim Wahid

- What did you accomplish yesterday?

Answer: helped in the report

- What will you do today?

Answer: learn basic c# which would help in the coding for the project

- What obstacles are impeding your progress?

Answer: availability to the same labs.

“Alone we can do so little; together we can do so much.” – Helen Keller