# Daily Standup Meeting

| Project Name: Fancy dress hire system | Group Name: Code Craft |
| --- | --- |
| Sprint Number:14 | Date and Time:13/03/2026 10:00am |

List of attendance:

- Name: Akshita Semwal							Attended? YES

- Name: Abdulla Afzal							Attended? YES

- Name: Kelly Livoi							Attended? YES

- Name: Ibrahim Wahid							Attended? YES

- Name: Sherine Najmi							Attended? YES

Project Progress:

Team Member (1): Name: Akshita Semwal

- What did you accomplish yesterday?

Answer: did the front end for the order page.

- What will you do today?

Answer: will start setting up the backend to support user authentication and account management.

- What obstacles are impeding your progress?

Answer: understanding the logic of the backend.

Team Member (2): Name: Abdulla Afzal

- What did you accomplish yesterday?

Answer: designed the likescard.

- What will you do today?

Answer: developed UI interaction for the like feature.

- What obstacles are impeding your progress?

Answer: designing it according to user statifaction.

Team Member (3): Name: Ibrahim Wahid

- What did you accomplish yesterday?

Answer: edited the home page.

- What will you do today?

Answer: started working on the main page by adding the search bar,sorting bar and the filter section.

- What obstacles are impeding your progress?

Answer: no obstacles.

Team Member (4): Name: Sherine Najmi

- What did you accomplish yesterday?

Answer: update the templates.

- What will you do today?

Answer: add picture boxes and certain buttons needed in the front end design of the pages.

- What obstacles are impeding your progress?

Answer:no major blockers.

Team Member (5): Name: Kelly Livoi

- What did you accomplish yesterday?

Answer: edited the home page.

- What will you do today?

Answer: start the backend of the likes card and complete their functioning.

- What obstacles are impeding your progress?

Answer: no major blockers.

“Alone we can do so little; together we can do so much.” – Helen Keller