# Daily Standup Meeting

| Project Name: Fancy dress hire system | Group Name: Code Craft |
| --- | --- |
| Sprint Number:15 | Date and Time:16/03/2026 11:30am |

List of attendance:

- Name: Akshita Semwal							Attended? YES

- Name: Abdulla Afzal							Attended? YES

- Name: Kelly Livoi							Attended? YES

- Name: Ibrahim Wahid							Attended? YES

- Name: Sherine Najmi							Attended? YES

Project Progress:

Team Member (1): Name: Akshita Semwal

- What did you accomplish yesterday?

Answer: set up the backend to support user authentication and account management.

- What will you do today?

Answer: improved responsiveness across key pages to ensure usability and different.

- What obstacles are impeding your progress?

Answer: communication with the group.

Team Member (2): Name: Abdulla Afzal

- What did you accomplish yesterday?

Answer: developed UI interaction for the like feature.

- What will you do today?

Answer: Refined the visual design, including finalising the logo and branding to reflect the theme of a fancy dress hire platform.

- What obstacles are impeding your progress?

Answer: managing the time.

Team Member (3): Name: Ibrahim Wahid

- What did you accomplish yesterday?

Answer: worked on the main page by adding the search bar,sorting bar and the filter section.

- What will you do today?

Answer: will align the development with project requirements and user needs.

- What obstacles are impeding your progress?

Answer: no obstacles.

Team Member (4): Name: Sherine Najmi

- What did you accomplish yesterday?

Answer: add picture boxes and certain buttons needed in the front-end design of the pages.

- What will you do today?

Answer: Tested the like functionality to ensure consistent behaviour across different scenarios.

- What obstacles are impeding your progress?

Answer:no major blockers.

Team Member (5): Name: Kelly Livoi

- What did you accomplish yesterday?

Answer: start the backend of the likes card and complete their functioning.

- What will you do today?

Answer: Start defining the database schema for users, costumes, and booking records.

- What obstacles are impeding your progress?

Answer: no major blockers.

“Alone we can do so little; together we can do so much.” – Helen Keller