# Daily Standup Meeting

| Project Name: Fancy dress hire system | Group Name: Code Craft |
| --- | --- |
| Sprint Number:21 | Date and Time:23/03/2026 2:00pm |

List of attendance:

- Name: Akshita Semwal							Attended? YES

- Name: Abdulla Afzal							Attended? YES

- Name: Kelly Livoi							Attended? YES

- Name: Ibrahim Wahid							Attended? YES

- Name: Sherine Najmi							Attended? YES

Project Progress:

Team Member (1): Name: Akshita Semwal

- What did you accomplish yesterday?

Answer: integrate the front end login system with backend authentication.

- What will you do today?

Answer: will edit the designing for the likes and the order pages and will improve them .

- What obstacles are impeding your progress?

Answer: managing the time.

Team Member (2): Name: Abdulla Afzal

- What did you accomplish yesterday?

Answer: will work on admin.cs.

- What will you do today?

Answer: will update the report.

- What obstacles are impeding your progress?

Answer: no major blockers.

Team Member (3): Name: Ibrahim Wahid

- What did you accomplish yesterday?

Answer: continued with documentation to support system architecture.

- What will you do today?

Answer: will work on the UC_costumeCard.cs and improve some parts of it.

- What obstacles are impeding your progress?

Answer: no obstacles.

Team Member (4): Name: Sherine Najmi

- What did you accomplish yesterday?

Answer: edited the checkout form.

- What will you do today?

Answer: will do the filter tests with help of Kelly as my laptop is not working so will push it from his laptop.

- What obstacles are impeding your progress?

Answer: waiting for clarification on some implementation.

Team Member (5): Name: Kelly Livoi

- What did you accomplish yesterday?

Answer: debugged some backend errors and improve performance.

- What will you do today?

Answer: will help sherine with some testings.

- What obstacles are impeding your progress?

Answer: time management.

“Alone we can do so little; together we can do so much.” – Helen Keller