# Daily Standup Meeting

| Project Name: Fancy dress hire system | Group Name: Code Craft |
| --- | --- |
| Sprint Number:25 | Date and Time:30/03/2026 3:30pm |

List of attendance:

- Name: Akshita Semwal							Attended? YES

- Name: Abdulla Afzal							Attended? YES

- Name: Kelly Livoi							Attended? YES

- Name: Ibrahim Wahid							Attended? YES

- Name: Sherine Najmi							Attended? YES

Project Progress:

Team Member (1): Name: Akshita Semwal

- What did you accomplish yesterday?

Answer: enhanced navigation flow between forms.

- What will you do today?

Answer: organized solution structure for better maintainability.

- What obstacles are impeding your progress?

Answer: maintaining clean and reusable code structure.

Team Member (2): Name: Abdulla Afzal

- What did you accomplish yesterday?

Answer: optimized image loading and display performance.

- What will you do today?

Answer: work on performance optimization of the application.

- What obstacles are impeding your progress?

Answer: no major blockers.

Team Member (3): Name: Ibrahim Wahid

- What did you accomplish yesterday?

Answer: added basic validation for user input fields.

- What will you do today?

Answer: improve data handling between different user control.

- What obstacles are impeding your progress?

Answer: managing code complexity as the project grows.

Team Member (4): Name: Sherine Najmi

- What did you accomplish yesterday?

Answer: added more test cases for better system reliability.

- What will you do today?

Answer: will test basket functionality using basketTests.cs

- What obstacles are impeding your progress?

Answer: no obstacles.

Team Member (5): Name: Kelly Livoi

- What did you accomplish yesterday?

Answer: will do the backend for the basket page and connecting it directly with the order page.

- What will you do today?

Answer: Develop AI integration using AI agent and AI page.

- What obstacles are impeding your progress?

Answer: communication within the group.

“Alone we can do so little; together we can do so much.” – Helen Keller